Creating a Redundant Drone Swarm Network to Allow for Cooperative Mapping in Dangerous Environments

Building Drone Swarms for dangerous environments

Redundancy and cooperative mapping; How drone swarms can save lives

Maintaining a drone swarm network on dangerous operations

Project Statement
- This project is a research focused project that aims to deliver a prototype simulation of drone swarms being used to map buildings quickly. This will be achieved through 3 major areas. First of all is the drone network which will allow for scalable drone attachments, letting swarms of varying sizes to be deployed quickly, it will also have to be robust as the swarms are designed to operate in dangerous environments such as search and rescue or with the military so individual drones/nodes could be knocked out and the software will have to deal with that. The network design and implementation will be the main focus of the project. Secondary will be a cooperative mapping software that will allow the drones to create a map of an area in real time. And last of all this will take place in a 3D virtual environment to show the swarms working, allow them a place to map and will not require any physical drones. This will have varying stages of construction from basic simulations with no environment, to a 2D environment and finally to the 3D environment, with the network and drone software developing alongside the environmental changes.
Risk Assessment
Risk	Reason	Action
Unable to create 3D virtual environment	The virtual environment and 3D space adds a large amount of complexity to the software and allows the user to see the drones more easily	Resort to previous iteration of the project in 2D space using basic visuals
Unable to create mapping software	A vital part of the project as it demonstrates whether the drones are working correctly by showing a physical and useable output.	Will have to instead make the drones recognise a dangerous point in the building and report back its location using grid coordinates
Computer Cannot manage larger swarms	With large swarms a lot of processing could be an issue not allowing the code to run quickly or just crashing it.	Scale down the project to only have a few drones and a smaller search space. But continue to split the drones up as if they were a larger group.

Ethical Considerations
There are no apparent ethical considerations to take into account as there are no human or animal participants in the project and no personal data is required to be processed.
Literature review plan
- The literature review will be split into these sections
  - Abstract
  - Intro
  - Review of problem
    - Background/ reason for the project
    - Description of problem
  - Current Drone Swarm Networks
    - Redundancy in Networks (Specific)
  - Cooperative Mapping
    - How to combine maps (Specific)
  - How these combine to solve the problem
    - Using swarms of drones to quickly map environments
  - Future Directions
    - Possible tech advances
  - Conclusion

Time Plan – Gantt Chart on Click Up